Sprint 2 Report

# FridgeFriend

Atharv Gupta, Ashwin Prabou, Raymon Sadhra, Mukesh Saravanan

Monday May 12, 2025

## Actions to stop doing:

We need to stop shying away from asking for help from others and begin to communicate more issues, instead of leaving them out at the last minute or a few days before the sprint. We need to inform others of other time commitments, too.

## Actions to start doing:

As we begin to reach the final stages of our MVP, we need to be more committed to this project and manage our times wisely individually. We also need to split up the work better, understand and manage git wisely, and begin to test our app properly to find any small mistakes.

## Actions to keep doing:

We have all done a better job on notifying each other on what has been done and what needs to be done, or if anyone is in need of help. Our communication has been on point, so that is one thing we will keep doing. We also get on top of our work, which is a great thing to build momentum over time.

## Work completed/not completed:

Work completed - Users can now sign on and add food and receive info on expiry dates, and edit their settings

Work not completed - Adding members to a household and a fully working recipe list.

## Work completion rate:

We completed work this sprint at a much faster pace and expect to be completely done by the end of this sprint.