### **Sprint 3: Contribution Tracking and GitHub Integration (May 13–May 26)**

* 🥇 US-3.1: As a user, I want to sync my fridge with household members and see real-time updates. [8 points]

- share an inventory with another user(s) (household members)

- when logged in an account with shared inventory be able to see the same display and updates

-have updates occur between user accounts without having to re-login

* 🥈 US-3.2: As a developer, I want to build household grouping logic. [5 points]

- create a new table in supabase for household members

- new table should group together different users and share one fridge\_item table for all

-need a way for a user to share their inventory with another user (via email? username?)

-rough estimate: ~3 hours

* 🥈 US-3.3: As a developer, I want to detect “low usage” items and fast-use recipes. [5 points]

- allow users to update their items via amount left and other related metrics

-add metrics to supabase

-via last used timestamp, identify those items in inventory and visually show it to user

-these items can be clicked on and generate related fetched recipes

-rough estimate: ~4 hours