Sprint 3 Report

# FridgeFriend

Atharv Gupta, Ashwin Prabou, Raymon Sadhra, Mukesh Saravanan

Monday May 26, 2025

## Actions to stop doing:

We need to stop delaying meetups to work on this project. A lot of work which can be done in-person has been done asynchronously and would be completed at a much faster pace if we could talk and work in person.

## Actions to start doing:

We need to wrap up and make sure our documentation is on point, along with our code being clean. We need to finish so that we can get user testers to try our app out.

## Actions to keep doing:

We did a great job of informing each other about the progress of the project, which helped us build upon each others’ work. We have built momentum which led us to being nearly complete moving into Sprint 4.

## Work completed/not completed:

Work completed - Users can now login/signup, add all kinds of foods with dates and info, see expiry, add people to households and share items, see recipes with inventory, and edit profile to their liking.

Work not completed - SMS text notifications, will be transitioning to email notifications instead.

## Work completion rate:

While our work completion rate slowed down slightly compared to Sprint 2, we have 99% completed our project. We can expect to take things at this pace or slower finishing the project.